## Slide 1: Presentation on DCS 2nd Quarter Actual Performance Report (2016/2017) November 2016
PRESENTATION ON Q2 PERFORMANCE
GITO BRANCH
24 NOVEMBER 2020

## Slide 2
2020/21
PERFORMANCE TARGETS NOT ACHIEVED
2020/21
QUARTER 2

## Slide 3: Notes to the presentation
Regions to focus on targets not achieved for Quarter 2 (cumulatively since Q1)
Reports should indicate what was planned against what was not achieved
Include under achievement at source (Regions)
Identify root causes of the under achievement and associated risks
Explain the corrective actions required in a projectised approach (i.e. what needs to be done, when and by whom, when is the target expected to be achieved)
What are the long term solutions to ensure that the problems identified do not reoccur

## Slide 4
PROGRAMME 1: ADMINISTRATION

## Slide 5
PROGRAMME 1: ADMINISTRATION SUB PROGRAMME: INFORMATION TECHNOLOGY |  |  |  |  |  |  | 
Key Performance Indicators | Q2 Target 2020/21 | Quarter 2 Performance | Reasons for under achievement | Corrective action | Timelines | Responsibility | Progress on the implementation of corrective action
'Number of sites where Mesh network and integrated security system are installed (ISS) | 1 | 0 | The lockdown regulations presented delays in the procurement through SITA of the Mesh Network an Integrated Security Systems | A request will be re-issued and expedite the process by making constant follow-ups stakeholders |  | CDC:GITO | Engagement with stakeholder bi-weekly
'Number of sites where Inmate Communications systems are installed | 1 | 0 | 'The RFP (Request for Proposal) for the Inmate Communication System received were not inline with the specification of the service. | Review requirements and request for alternative solution |  | Dir. Infrastructure and Telephony | New requirements are issued
INDICATORS NOT ACHIEVED DURING 2020/21 – Q2

## Slide 6
PROGRAMME 1: ADMINISTRATION SUB PROGRAMME: INFORMATION TECHNOLOGY |  |  |  |  |  |  | 
Key Performance Indicators | Q2 Target 2020/21 | Quarter 2 Performance | Reasons for under achievement | Corrective action | Timelines | Responsibility | Progress on the implementation of corrective action
'Percentage of Information Systems (IIMS) implemented as per MISSTP | 6% | 2.39% ( 11/461) | 'The lockdown regulations between Level 5-4 did not permit travel to regions and management areas which created a backlog. In addition the 50/50 working arrangement limited the capacity to implement within the required timeframes | 'There will be an increase on Human Resource capacity of two officials for deployment, local sites will be prioritised and the deployment period will be reduced from 4 weeks to 2 weeks. |  | DC: Applications Management | Two more sites were deployed
INDICATORS NOT ACHIEVED DURING 2020/21 – Q2

## Slide 7: SUMMARY OF IMPROVEMENTS FOR Q2
SUMMARY OF IMPROVEMENTS FOR Q2
Engagement with SITA on the bi-weekly basis
Short-time on the implementation and deployment of IIMS per site
Engage with new Stakeholders

## Slide 8
Thank You
THANK YOU
STRIVING FOR A SOUTH AFRICA IN WHICH PEOPLE ARE AND FEEL SAFE